Huff N Puff Cottage April 2023

How it started

Step 1

- Sept 2002, six community members formed the "Dawdelup Syndicate".

- Nov 2002. The group signed a syndicate agreement (blue book)

- Purchased 5 acre property on Jayes Road "Hazelbrook".

- 6 homes to be built (4 so far)

The Process

| 2003 | Prepared Scheme Amendment (did this ourselves) (3) |
| --- | --- |
| Jul 03 | Council consent to advertise. |
| Aug 03 | Submitted Scheme Amendment to WAPC. “Mature Lifestyle Development” for the over 50’s. |
| Feb 04 | Council adopts and refers to Minister for approval. |
| Sept 04 | Last minute change made by DPI - age increased to 55. |
| Oct 04 | Scheme Amendment approved by WAPC. |
|  | Now Ok to build homes but we own 1/6th of each other’s homes………….no individual titles. |

And then we had to strata title

| Jan 05 | Submitted Strata Title application to WAPC (did it ourselves) |
| --- | --- |
| 2005-2006 | Built four homes |
| Jan 06 | State Administrative Tribunal (4) |
| June 2008 | Strata Title approved. (5) |
| Now | Annual General Meetings (See folder) When a new person buys, we have to provide Strata package. (6) |

Dawdelup planning meeting

- Cluster Developments

  - Make it easy.

  - Use poor agricultural land.

  - Included in Shire of Donnybrook-Balingup Rural Strategy.

  - Currently with WA Planning Commission.

  - Next step community consultation

HUFF ‘N PUFF COTTAGE

- The dream begins with 220 strawbales

April 2005 – the pad goes down

28 May 2005 – the structure takes shape.

13 June 05 – the strawbales arrive on site

The first bale goes down

Inside lounge

June 2005 – inside the lounge

26 June 05 - the walls are up

And whipper snippered

And chicken mesh applied

1st coat render

Three coats render applied

8 Aug 05 – final coat of render

September 2005 – I’m in!

December 2005

January 2006

The window view

The wolf………..

October 2008

March 2023

Final comments

- Should have had strata title by-laws in place at the very beginning.

- Don’t expect everyone to get on.

- $250 per quarter for maintenance.

- One meeting per year.